Team Size: Total 6 Resources from MST

Technology: React.js, .Net Core – Web API, MongoDB, 3rd party integration.

Domain: Hanwha Vision (IVTECH)

Lead By: Parth Jotangiya

What is the Application meant for OR What is the purpose/usage of this application?

- License Web Application (Admin App):

- The purpose of this project is to revamp an existing License Web Application by enhancing the user interface & experience which will require minimal user’s inputs to perform the required steps.

- This application is a valuable tool for their internal team, allowing them to manage their distributors details, customers and their licenses for the one or multiple sites.

- It allows users to create any number of licenses for the specific customer. One license will be associated with any single site of the specific customer only.

- BI Dashboard Web Application (Customer App):

- The purpose of this project is to revamp an existing BI Dashboard Web Application by enhancing the user interface & experience which will require minimal user’s inputs to perform the required steps.

- These enhancements will help their customers to view widgets & manage their site wise configurations effectively.

- This application is tailored for their customers. It will be web-based and accessible exclusively through web browsers. Additionally, it will provide the capability to be installed on a customer’s local machine via a single executable file (e.g.: .exe / .msi).

- The executable file will host the application on IIS of the local machine for the specific client environment. The application will then be accessible within the client’s environment via the LAN network.

- The .exe or .msi file will handle the automatic installation of all necessary files, configurations, and dependencies on the customer's local machine. Once installed, the BI Dashboard Web Application will be executed through the customer's web browser, operating within their local environment only.

Key Highlights / Project Progress:

- License Web Application (Admin App):

  - At present, the development of all the associated features and functionalities are completed from our end.

  - Very soon we’ll deploy it on their requested environment. So that they can begin testing or verification on the same and share their inputs, if any.

- BI Dashboard Web Application (Customer App):

- At present, the development of all the associated features and functionalities are completed for Milestone 3 & 4.

- Regression testing and bug fixes are in-progress for the functionalities associated with Milestone 4.

Lesson Learnings

- Formed a team of 6 Full stack developers in the current development team which can be very handy in case of attrition scenario.

- Increased the benchmark of quality deliverables to the client which has been acknowledged by the client.

- We have received a great appreciation email from the client regarding the services provided to Hanwha Vision.