## Slide 1: Hanwha Vision 01st Aug’25 – 15th Aug’25
Jayendra Makvana

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Hiten Parmar
Rashmi Patel
Hasti Kaneriya
Bhavika Rafaliya

## Slide 3: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
R&D on D3 radial chart for Vehicle In-Out widget.
Added a 6-hour option in the chart tick selector.
Applied design corrections in the license application.
Reviewed and identified issues in occupancy logic.
Investigated SignalR issues and implemented resolutions.
Continued widget testing and documented identified issues.
Collaborated with Hasti and Hiten to resolve SignalR issues.
Installed the latest executable on the client machine to diagnose real-time issues.
Worked on capacity utilization issue and applied updates.
Investigated PDF-related issues in collaboration with Bhavika.
Initiated R&D on MongoDB indexing to improve performance.
Collaborated with Hiten on most and least utilization logic.
Refined chart tick data calculation logic.

## Slide 4: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
Performed performance checks, identified unnecessary API calls, optimized API logic, and reduced calls.
Conducted R&D on safety measure API documentation.
Released the client application.
Tested the application installer on the client machine.
Validated CSV export data of widgets against API response and database.
Prepared widget datasheet for testing CSV features.
Discussion with team members regarding Tasks and doubts.Discussion with team members regarding Tasks and doubts.

## Slide 5: Jayendra Makvana - Roadblocks / issues if any
04
www.spec-india.com
The practice of unit testing and peer code review has been discontinued.

## Slide 6: Jayendra Makvana - Improvement Points Identified
04
www.spec-india.com

## Slide 7: Jayendra Makvana - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com

## Slide 8: Jayendra Makvana - Achievements/Extra mile of the week * if any
04
www.spec-india.com
N/A

## Slide 9: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.