## Slide 1: Hanwha Vision 1st Jun’25 – 15th Jun’25
Bhavika Rafaliya

## Slide 2: Meeting Participants
04
www.spec-india.com
Bhavika Rafaliya
Parth Jotangiya
Jayendra makwana
Hasti Tilva
Rashmi Patel
Hiten Parmar
Adnan Mansuri

## Slide 3: Bhavika Rafaliya - Highlights of the work in two weeks
04
www.spec-india.com
Hanwha
Worked on User Preference screen.
Worked on Backup restore UI Design.
Prepared Vehicle Heatmap widget.
Worked on pdf for selected widget in Dashboard (On click of Export button)
Unit Testing for all widgets in pdf.
Added Info like Zone, Floor, Createdby, CreatedOn at the top of PDF.
Displayed report details only after a report is selected by the user
Backend & Frontend: Add server side sorting feature “Manage Devices” & “Event Logs” screen.
Fixed the data issue in the Event Logs screen.
Checkbox should not be checked on clicks of action in grid.
Worked on Display datetime as per configured timezone.

## Slide 4: Bhavika Rafaliya - Highlights of the work in two weeks
04
www.spec-india.com
Hanwha
Added static date ranges to the Datepicker.
Resolved report rendering issue.
Optimized Event Logs API.
Updated parameters for the getChannel API call.
Worked on CORS issue for MJPEG stream (issue still pending resolution).
Fixed the issue of multiple API calls from the Device Management screen.
Implemented consistent number formatting across the entire application.
Converting number to format in whole application.

## Slide 5: Bhavika Rafaliya - Roadblocks / issues if any
04
www.spec-india.com
CORS issue for MJPEG stream.

## Slide 6: Bhavika Rafaliya - Improvement Points Identified
04
www.spec-india.com
N/A

## Slide 7: Bhavika Rafaliya - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com
N/A

## Slide 8: Bhavika Rafaliya - Achievements/Extra mile of the week * if any
04
www.spec-india.com
N/A

## Slide 9: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.