## Slide 1: Hanwha Vision 01st June’25 – 15th June’25
Jayendra Makvana

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Hiten Parmar
Rashmi Patel
Hasti Kaneriya
Bhavika Rafaliya

## Slide 3: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
Resolved common data issues in bar and line chart logic
Fixed service execution time issue for resetting camera job
Created an API to read .mkv video files from the FTP server
Identified and resolved issues in the common chart data filtering logic
Allocated all pending tasks to team members during the meeting
Updated device issues. corrected API model types based on device models
Worked on resolving the SignalR connection issue
Worked on Vehicle Queue Analysis widget for display event data
Implemented cumulative people count logic for both same-day and cross-date scenarios
Displayed averages in the Average People Count widget
Identified the issue of people count not working on a specific camera
Set up a fresh project on Dhaval’s machine
Performed application testing
Discussion with team members regarding Tasks and doubts

## Slide 4: Jayendra Makvana - Roadblocks / issues if any
04
www.spec-india.com
The practice of unit testing and code review has been discontinued.

## Slide 5: Jayendra Makvana - Improvement Points Identified
04
www.spec-india.com
Conduct code reviews and testing before marking any task as complete.

## Slide 6: Jayendra Makvana - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com
Safety measure camera has not been provided from client end.

## Slide 7: Jayendra Makvana - Achievements/Extra mile of the week * if any
04
www.spec-india.com
N/A

## Slide 8: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.