## Slide 1: Hanwha Vision 17th Mar’25 – 31st Mar’25
Hasti Kaneriya

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Dhwanil Solanky
Hiten Parmar
Rashmi Patel
Hasti Kaneriya

## Slide 3: Hasti Kaneriya - Highlights of the work done in two weeks
04
www.spec-india.com
Floor And Zone Screen:
Worked on show uploaded a .dwg/pdf/image file in edit mode.
Implement react draggable library to drag and drop camera img.
Facing issue in drop camera using react draggable library.
Explored the DnD library, installed and set the required code, and worked on the above issue.
Check and solve drag and drop device issues.
Save and get zone position data.
Show zone in edit mode as per the data.
Worked on zone drag and drop issue.
Save and get zone and device position data.
Save device angle, focal length and color in db.
Save mapped camera position in db.
Worked on drag and drop camera with select/unselect lines, and save line data in the db.
Implement separate component for add, edit, delete zones.
Show the zone area as per the selected zone.

## Slide 4: Hasti Kaneriya - Highlights of the work done in two weeks
04
www.spec-india.com
Floor And Zone Screen:
Implement rotate device, focal and sphere view for selected device.
Implement functionality to show people and vehicle line, and save lines in db.
Added code for mapping people and vehicle lines in API.
Check and solve people/vehicle select line issue.
Save people/vehicle selected line data in db.
Implement functionality to delete mapped camera and refresh page.
Hide/Show bottom(Focal, FovLength, Color) menu based on selected camera.
Show Focal, FovLength, Color value in add/edit mode for selected camera.
Clone new repository and setup code.

## Slide 5: Hasti Kaneriya - Roadblocks / issues if any
04
www.spec-india.com
Facing DraggableItem issue. Solve the issue by separating the Draggable function for the mapped and pending device.
Facing issue in Draggable function for the mapped device.

## Slide 6: Hasti Kaneriya - Improvement Points Identified
04
www.spec-india.com
Need to improve time managment skill and turn around time (TAT) on the each assigned task.

## Slide 7: Hasti Kaneriya - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com
There is no any problem statement identified.

## Slide 8: Hasti Kaneriya - Achievements/Extra mile of the week * if any
04
www.spec-india.com
NA

## Slide 9: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.