## Slide 1: Hanwha Vision 17th Mar’25 – 31st Mar’25
Parth Jotangiya

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Dhwanil Solanky
Hiten Parmar
Rashmi Patel
Hasti Kaneriya

## Slide 3: Parth Jotangiya - Highlights of the work done in two weeks
04
www.spec-india.com
General Tasks:
Reviewing requirements along with Jayendra & planning tasks for the specific sprint.
Managing daily stand-up meeting with the team.
Reviewing status of the assigned task regularly.
Managing meetings for the discussion regarding any doubts/clarifications.
Sprint planning etc..
Admin Application:
We’ve successfully prepared SRS for License Web Application & shared it with Bala over the email. Now we are waiting for the response from Bala on the approval.
Client Application:
We’ve successfully finalized the prepared Figma design for Manage Users, Roles & Permissions, Multisite Setup, Manage Devices, Floor Plans & Zones pages with Bala.
Team is currently working on the R&D for the Map Integration & other integration which are there in the scope. Parallelly, team is actively working on the finalized functionalities.

## Slide 4: Parth Jotangiya - Highlights of the work done in two weeks
04
www.spec-india.com
SRS Preparation:
I have completed SRS for License Web App & shared it with Bala. Waiting for their response on the approval or changes.

## Slide 5: Parth Jotangiya - Roadblocks / issues if any
04
www.spec-india.com
Understanding of Camera API is the main road blocker for us.
Prepare D3 chart design of Occupancy.
Source code for existing application for our review & reference.

## Slide 6: Parth Jotangiya - Improvement Points Identified
04
www.spec-india.com
The team needs to improve the completion time of assigned tasks to meet deadlines more efficiently.
Focus on self-brainstorming and analyzing requirements before directly seeking clarification.
Enhance communication skills, especially in English, for clearer and more effective collaboration.
Reduce overestimation of task durations to improve planning accuracy.
The team needs to improve their Unit Testing Skill as they are not performing it well as expected.

## Slide 7: Parth Jotangiya - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com
The client is not responding promptly to requests and queries, causing delays in requirement gathering and SRS preparation.
Also, they are not providing approval on the shared / requested items, causing delays in preparation of SRS.

## Slide 8: Parth Jotangiya - Achievements/Extra mile of the week * if any
04
www.spec-india.com
Finally, we have completed all the development activities for License Web Application. Design related changes are in-progress.

## Slide 9: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.