## Slide 1: Hanwha Vision 1st May’25 – 15th May’25
Jayendra Makvana

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Hiten Parmar
Rashmi Patel
Hasti Kaneriya
Bhavika Gamdha

## Slide 3: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
Reviewed backend data models and suggested changes, and removed unwanted fields
R&D on video API based on video token for saving videos (Bala suggested using FTP server for an event video)
Prepared the data dictionary for the BI Dashboard application
Reviewed all widgets and added feedback based on client suggestions
Worked with Hasti to prepare chart scale logic issues and prepare bar charts
Worked with Sandip to address Figma design feedback
Discussed camera reset time and people counting logic as per operational time
Created a list of cron jobs
Prepared the setup flow for map plan and floor plan widgets
Reviewed site report setup and provided feedback
Filtered data based on X-axis scale and implemented line chart
Prepared logic to bind tick dropdown based on available data
Attended client meeting with Bala to review new requirements
Discussion with team members regarding Tasks and doubts

## Slide 4: Jayendra Makvana - Roadblocks / issues if any
04
www.spec-india.com
N/A

## Slide 5: Jayendra Makvana - Improvement Points Identified
04
www.spec-india.com
Conduct code reviews and testing before marking any task as complete.
Increase speed in repeated tasks.

## Slide 6: Jayendra Makvana - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com
Many times, we cannot connect to the cameras due to client-side firewall restrictions.
Additionally, the camera with safety measure features has not been provided yet.

## Slide 7: Jayendra Makvana - Achievements/Extra mile of the week * if any
04
www.spec-india.com
N/A

## Slide 8: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.