## Slide 1: Hanwha Vision 1st Sep’25 – 15th Sep’25
Jayendra Makvana

## Slide 2: Meeting Participants
04
www.spec-india.com
Parth Jotangiya
Jayendra Makvana
Adnan Mansuri
Hiten Parmar
Rashmi Patel
Hasti Kaneriya
Bhavika Rafaliya

## Slide 3: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
Improved the code by removing unnecessary API calls from the dashboard.
Took a full database backup to test locally.
Had a client call with Sachin to discuss dashboard and floor plan issues.
Fixed dashboard widget design problems related to multiple API calls.
Discussed safety measure implementation.
Worked with Hiten to improve background jobs by adding calculated delays and executing them in chunks to reduce CPU spikes.
Tested the application and prepared the release document.
Released the dashboard application.
Coordinated with the client regarding the “add new device” issue.
Fixed the HttpDelete API issue.
Investigated and found the device issue in the people/vehicle widget.
Identified and fixed the drawer close issue.

## Slide 4: Jayendra Makvana - Highlights of the work done in two weeks
04
www.spec-india.com
Released the BI dashboard application.
Understood the application installer flow.
Worked on the application test case file shared by Bala.
Identified an API permission issue.
Had a client call with Bala to provide installation support.
Identified the infinite API call issue caused by the refresh token.
Reviewed all queries raised by Bala and prepared responses.
Client meeting with Bala to discuss queries and provide suggestions.

## Slide 5: Jayendra Makvana - Roadblocks / issues if any
04
www.spec-india.com

## Slide 6: Jayendra Makvana - Improvement Points Identified
04
www.spec-india.com

## Slide 7: Jayendra Makvana - Any New Problem Statement Seen / Identified * If any
04
www.spec-india.com

## Slide 8: Jayendra Makvana - Achievements/Extra mile of the week * if any
04
www.spec-india.com
N/A

## Slide 9: Thank You For Your Time & Attention!
Looking forward to having a mutually beneficial association! Assuring you of our best services always!
© 2023 SPEC INDIA. All Rights Reserved.
Visit us at
www.spec-india.com
Write to us at
lead@spec-india.com
India
lead@spec-india.com
+91-79-26404031 to 34
SPEC House”, Parth Complex,
Near Swastik Cross Roads, Navarangpura, Ahmedabad 380009, INDIA.
USA
lead@spec-usa.net
+ 1 908-450-9862
SPEC Partner”, 350 Grove Street, Bridgewater, NJ 08807, United States.